LEGAL EASE

AI-POWERED LEGAL DOCUMENT GENERATOR

4. PROJECT PLANNING PHASE

Milestones, Tasks and Development Plan

# 1. Planning Overview

The LegalEase project is organized into milestones covering model selection and architecture, core functionality, API logic, frontend development, deployment, and final testing.

# 2. Project Milestones

| Milestone | Major Focus | Key Activities |
| --- | --- | --- |
| Milestone 1 | Model Selection & Architecture | Select Gemini model, define architecture, setup environment |
| Milestone 2 | Core Functionality | Generation, formatting, preview, editing, downloads |
| Milestone 3 | API Logic Integration | FastAPI main.py, routes.py, request validation, AI call |
| Milestone 4 | Frontend Development | Streamlit UI, preview, editing, export |
| Milestone 5 | Deployment | Environment, dependencies, local deployment, verification |
| Milestone 6 | Finalization | End-to-end testing and Gemini testing |

# 3. Activity Planning

• Research and select the generative AI model.

• Define application architecture.

• Prepare Python environment and dependencies.

• Implement document-generation functionality.

• Implement FastAPI backend.

• Develop Streamlit frontend.

• Implement document formatting.

• Test complete workflow.

• Prepare deployment configuration.

# 4. Resource Planning

| Resource | Purpose |
| --- | --- |
| Python | Programming and application logic |
| VS Code or similar IDE | Development environment |
| FastAPI/Uvicorn | Backend development and server |
| Streamlit | Frontend development |
| Gemini API | Generative AI |
| python-docx | Word document generation |
| FPDF | PDF generation |

# 5. Risk Considerations

| Risk | Possible Impact | Planned Consideration |
| --- | --- | --- |
| API configuration error | Generation may fail | Use environment variables and verify API setup |
| Invalid user input | Poor generated output | Validate request fields |
| Formatting issues | Document may look inconsistent | Test DOCX/PDF output |
| AI output variation | Content structure may vary | Use structured prompts and review output |
| Dependency issues | Application may not run | Use requirements.txt and virtual environment |

# 6. Development Sequence

1. Finalize requirements.

2. Complete architecture design.

3. Set up development environment.

4. Implement backend and AI integration.

5. Implement frontend.

6. Implement export functions.

7. Perform integration testing.

8. Prepare documentation and demonstration.

# 7. Planning Summary

The planning phase provides a milestone-based path from idea to a working LegalEase application and identifies the main resources and risks involved in development.